STRICTLY PRIVATE AND CONFIDENTIAL

Green Square and L'avenir

Due Diligence Memorandum

Private placement of EGP 125 million: EGP 62.5 million in each project. Companion to the Investment Memorandum and Financial Annex.

ALL INFORMATION IN THIS DOCUMENT IS CONFIDENTIAL AND SUBJECT TO THE NON-DISCLOSURE AGREEMENT.

Issued by Jalour Developments, a subsidiary of Al Jalal Holding, Cairo. October 2026.

# Purpose and status

ALL INFORMATION IN THIS DOCUMENT, IN THE OTHER DOCUMENTS OF THIS PACK AND IN THE DATA ROOM IS CONFIDENTIAL. It is provided only under the non-disclosure agreement between the recipient and Jalour, and must not be disclosed, copied, forwarded or used for any other purpose.

This memorandum helps the investor and its advisers plan and carry out due diligence on both projects. It lists the documents Jalour will provide, the legal and regulatory structure, the evidence behind the main assumptions, the opinions and security documents required, a candid list of red flags, and the open items. It describes status as at October 2026. Items marked [After NDA] are provided after the investor signs the non-disclosure agreement (template provided in this pack); items marked [Pending] are being prepared. It is not legal advice.

Where this memorandum and the Investment Memorandum differ, the Investment Memorandum and the Financial Annex are the reference for figures; the definitive agreements prevail over both.

# Contents

1. Corporate and project-company structure	4

2. Al Ahly Sabbour agreements and consent status	5

3. Permits, licences and land status	6

4. Construction and cost basis	7

5. Sales and pricing evidence	8

6. Legal and regulatory structure, and opinions required	9

7. Security documentation	10

8. Structures considered and rejected	11

9. Risks and mitigants	12

10. Red-flag disclosure list	13

11. Questions an investor is likely to ask	14

12. Data-room index	15

13. Open items	16

# 1. Corporate and project-company structure

Table 1: Structure

| Layer | Entity | Status |
| --- | --- | --- |
| Holding | Al Jalal Holding, Cairo | [After NDA] |
| Sponsor and developer | Jalour Developments | [After NDA] |
| Project companies | One for each project [names, jurisdiction and capital to be confirmed] | To be formed or confirmed; each holds its project rights and issues the investor entitlement for its project |
| Landowner | Al Ahly Sabbour | Counterparty under the development agreement for each plot |
| Investor | [Name] | KYC and source-of-funds to be completed |

Each project is held in its own company. There is no cross-collateral and no cross-default between the projects. The investor places EGP 62.5 million in each in a single transaction.

The legal form of the investor's entitlement (equity, loan or contractual entitlement) is open and drives tax, regulation and enforceability. Counsel to advise; see section 6.

No funds are ring-fenced or held in restricted accounts under the proposed structure. Jalour's position is that the rule requiring a separate project account for developers on state-allocated land does not apply to these plots; the basis is in the data room.

The balance of project funding is provided by Jalour sponsor equity, project collections and other capital sources. This applies in each project.

All information in this memorandum, in the pack and in the data room, including the financial information of both projects, is covered by the non-disclosure agreement.

Jalour may raise further capital at project or holding level, subject to the investor's stated rights as to ranking, collateral and information. This is a standard term and does not offer exclusivity.

# 2. Al Ahly Sabbour agreements and consent status

Table 2: Agreement terms and evidence

| Term (from the Jalour model) | Green Square | L'avenir | Evidence to provide |
| --- | --- | --- | --- |
| Landlord share | 35% of collections | 35% of collections | Signed agreements |
| Minimum guarantee | EGP 800 million over six years | EGP 850 million over six years | Schedule and payment mechanics |
| Down payment | EGP 80 million | EGP 85 million | Proof of payment or payment date |
| Guarantee schedule | Y1 45, Y2 90, Y3 135, Y4 180, Y5 180, Y6 90 (EGP m) | Y1 0, Y2 90, Y3 180, Y4 225, Y5 180, Y6 90 (EGP m) | Agreement schedules |
| Excess over guarantee | From year 8 | From year 8 | Settlement clause |
| Delivery | Project month 48 | Project month 54 | Delivery covenant, remedies for delay |

## Consent requirements and status (each project)

Table 3: Consents

| Consent | Needed for | Status |
| --- | --- | --- |
| Allocation of units to the investor | Option A | [Status after NDA] |
| Assignment of the investor's contract before handover | Option A | [Status after NDA] |
| Earmark of unsold units as collateral | Option B | [Status after NDA] |
| Acknowledgement that landlord payments are unchanged and borne by Jalour | Both | [Status after NDA] |
| Any assignment of collections or encumbrance affecting the landlord share | Not proposed | Not required unless the structure changes |

Receipt of each landlord's written consent is a condition precedent to signing for that project. The investor should see the consents before funding.

# 3. Permits, licences and land status

Table 4: Permit and land status

| Item (for each project) | Status | Document |
| --- | --- | --- |
| Land title and allocation to the landowner | [After NDA] | Title deed, allocation contract, master-developer approvals |
| Master-plan and detailed-plan approval for the plot | [After NDA] | Ministerial or authority approval |
| Building permit and licences | [After NDA] | Permit, civil defence, utilities |
| Environmental and utilities approvals | [After NDA] | Approvals and capacity letters |
| Sales approval before launch | [After NDA] | Authority approval to announce and sell (see section 6) |
| Design and consultant appointment | [After NDA] | Appointment letters, design approvals |

Prime Minister Decree 2184 of 2022 reportedly bars developers on state-allocated land from announcing sales before approval of the general and detailed plans (Invest-Gate; Mondaq). Jalour's position is that it does not apply to these plots; the basis is provided in the data room after the investor signs the non-disclosure agreement.

# 4. Construction and cost basis

Table 5: Cost basis

| Cost line (EGP million) | Green Square | L'avenir | Basis |
| --- | --- | --- | --- |
| Construction (core and shell) | 697.2 | 697.2 | Stage schedule scaled by a factor of 8 in the model [Jalour to explain what the factor represents and provide contractor pricing] |
| Sales commission | 90.1 | 106.9 | 4% of sales value, paid 12 months after each sale quarter |
| SG&A and others | 104.6 | 104.6 | 15% of construction: contingency, professional fees, overhead (5% each) |

Table 6: Stage cost schedule in the model

| Stage group (model unit schedule) | EGP million before factor of 8 |
| --- | --- |
| Excavation and replacement | 5.800 |
| Concrete structure | 14.900 |
| Building works | 1.320 |
| MEP and plumbing | 40.000 |
| Curtain walls | 21.000 |
| Landscape | 4.125 |
| Total per unit schedule | 87.145 |

Cost per m2 of built-up area is about EGP 53.5 thousand (Green Square) and EGP 52.0 thousand (L'avenir), for core and shell including a basement stage. Jalour to provide a bill of quantities and contractor quotation for each project.

The models apply no construction cost inflation over the 36-month build. Jalour's working papers contain a construction-cost index that is not applied. A 10% overrun reduces NPV by EGP 53 million (Green Square) and EGP 50 million (L'avenir).

Design, permit and pre-construction costs are not separately modelled. The funding plan adds EGP 10.5 million per project as an assumption.

Independent engineer review of cost and programme is recommended (optional protection).

# 5. Sales and pricing evidence

Table 7: Pricing against market evidence (GS = Green Square, LA = L'avenir)

| EGP per m2 | GS launch | GS delivery list | LA launch | LA delivery list | Market evidence (asking) |
| --- | --- | --- | --- | --- | --- |
| Offices | 135,000 | 200,000 | 160,000 | 240,000 | 106,000 to 120,000 (Mostakbal City listings, 2026) |
| Retail | 225,000 | 300,000 | 250,000 | 360,000 | 139,000 to 325,000 (New Cairo listings, individual) |

The plans raise list prices from the first to the last sales tranche by 33% (retail) and 48% (offices) in Green Square and 44% and 50% in L'avenir. New Cairo secondary prices rose 3.1% y/y in Q1 2026 (JLL via Enterprise); broker estimates for 2026 are 10% to 16% a year (a blog estimate). Against today's office asking prices (mid-point EGP 113,000) the delivery lists are +77% and +112%.

Sellable office area in the models is 10,129 m2 (Green Square) and 10,437 m2 (L'avenir), against 8,682 and 8,946 m2 of office built-up area. Jalour to provide the sellable-area schedules.

Payment plans: down payment 5% to 20%, equal second payment after three months, instalments over 2 to 8 years, delivery payment 20% to 25%. Standard sale contract to be provided.

Table 8: Sales sensitivities (EGP million; Jalour net cash flow)

| Sales sensitivity | GS NPV | GS peak | LA NPV | LA peak |
| --- | --- | --- | --- | --- |
| Prices -19% | 13 | 184 | 100 | 175 |
| Prices -9% | 116 | 114 | 204 | 138 |
| Prices +10% | 315 | 102 | 412 | 88 |
| Sales delayed 6 months | 129 | 217 | 214 | 366 |
| Sales delayed 12 months | 49 | 408 | 126 | 779 |
| Sales delayed 24 months | -97 | 1,075 | -34 | 1,179 |
| Delivery payments at handover | 155 | 269 | 275 | 244 |

# 6. Legal and regulatory structure, and opinions required

## 6.1 Questions for counsel (no legal conclusions are given here)

Nature of the instrument and whether the placement needs any filing, approval or exemption with the Financial Regulatory Authority or another body; investor eligibility.

The basis for Jalour's position that the separate project-account rule for developers on state-allocated land (Decree 2184 of 2022) does not apply to these plots. The proposed structure does not ring-fence funds.

Validity, assignability and any change-of-control or consent clauses in each landlord agreement.

Enforceability of the unit allocation, the earmark and negative pledge, and of any promissory notes or post-dated cheques.

Rules on assignment (resale) of off-plan contracts and on developer consent and fees.

Foreign investor matters: ownership of units, repatriation of proceeds and foreign-exchange availability.

Tax: withholding on Option B payments, tax on Option A resale gains, VAT, stamp duty and registration fees.

Terms, governing law and dispute forum of the non-disclosure agreement (template in this pack).

## 6.2 Opinions and certificates required

Table 9: Opinions

| Opinion or document | Given by | Status |
| --- | --- | --- |
| Capacity, authority and due execution (each project company, Jalour) | Jalour counsel | [Pending] |
| Enforceability of the investment agreements and security | Jalour counsel | [Pending] |
| Title and rights to each plot; landlord agreement validity | Counsel | [Pending] |
| Regulatory position of the placement | Counsel | [Pending] |
| Tax opinion on both options | Tax adviser | [Pending] |
| Foreign investor and repatriation opinion (if applicable) | Counsel | [Pending] |

# 7. Security documentation

Table 10: Documents

| Document | Parties | Applies to |
| --- | --- | --- |
| Investment agreement (one per project, or one with project schedules) | Project company, Jalour, investor | Both options |
| Unit allocation agreements (registered) | Project company, investor | Option A |
| Landlord consent and acknowledgement (each plot) | Al Ahly Sabbour, project company, investor | Both |
| Earmark and negative pledge over unsold units | Project company, investor | Option B |
| Payment priority and information undertaking | Project company, Jalour, investor | Option B |
| Sponsor funding undertaking (project funding gaps; not a return guarantee) | Jalour, project companies | Both |
| Promissory notes or post-dated cheques (optional) | Project company, investor | Option B |
| Non-disclosure agreement | Jalour, investor | Both |
| Corporate approvals, incumbency, KYC | All | Both |

Nothing in the package is a restricted account, escrow or segregated collection account. The investor's protection rests on covenants, reporting and the earmarked or allocated units, and on Jalour's funding undertaking. There is no cross-collateral or cross-default between the projects.

# 8. Structures considered and rejected

## 8.1 Option A: source of units

The units must come from sellable inventory that carries the launch list price. Jalour has decided not to use the 20% of units it retains in each project.

Table 11: Unit sources

| Source considered | Jalour cost of capital (combined) | Effect |
| --- | --- | --- |
| First two sales tranches of each project at launch list (recommended) | 21.6% | Removes 21% (Green Square) and 17% (L'avenir) of those tranches; landlord payments unchanged |
| Same area taken pro rata from all tranches (higher average prices) | 30.7% (Green Square); 31.6% (L'avenir) | Costs more because later units are priced higher |
| Retained 20% of units | Not considered | Excluded by Jalour |

A mix of retail and offices in proportion to the launch tranches is recommended (Green Square retail 32%; L'avenir retail 31%). Offices alone are possible but are the harder asset to replace in the early sales.

## 8.2 Option B: payout structures

Table 12: Option B structures

| Structure (combined) | Investor IRR (base) | Downside lowest pooled cash (EGP m) | Why rejected or chosen |
| --- | --- | --- | --- |
| S1 fixed multiple, equal instalments | 26.5% | -1,144 | Chosen: simple and certain |
| S2 share of collections, floor and cap | 28.9% | -1,142 | Takes cash needed for construction; no better coverage |
| S3 fixed 1.8x plus share of collections | 27.6% | -1,139 | More complex; same coverage issue |

A 1.5x coverage test on quarterly net cash flow cannot be met in the construction-peak quarters by any structure that pays in them. Reducing the multiple would not cure it. The structure therefore pays on a fixed schedule, discloses the shortfall, and relies on pooled cash, the payment priority covenant and Jalour's funding undertaking.

# 9. Risks and mitigants

Table 13: Risk matrix

| Risk | Effect on the investor | Mitigant | Residual |
| --- | --- | --- | --- |
| Price below plan | Option A value falls; project cash weaker | Downside case; Option B unaffected by price | Medium |
| Sales delay | Funding peaks EGP 408 million (GS) and EGP 779 million (LA) at 12 months | Jalour funding; phased sales | High |
| Delivery payments at handover | Peaks EGP 269 and 244 million | Contractual milestone; Jalour funding | Medium |
| Both projects short at once | Combined peak EGP 318 million (handover payments); EGP 1,089 million (downside) | Disclosed; Jalour reserves and other projects' cash | High |
| Cost overrun | NPV down per 10% overrun: see section 4 | Contingency; fixed-price contracts; engineer | Medium |
| Landlord consent or dispute | Allocation blocked or delayed | Condition precedent | Low if obtained |
| Jalour funding capacity | Option B payouts depend on it in downside | Funding undertaking; audited accounts; payment priority | High |
| Legal and regulatory | Structure, timing or cost change | Counsel opinions before signing | Medium |
| Confidentiality breach | Loss to Jalour and the landowner relationship | Non-disclosure agreement covering all information and advisers | Low |

# 10. Red-flag disclosure list

Candid disclosure protects both sides. These points are known to Jalour and may reduce the investor's return or increase risk.

Delivery payments are collected before handover. The models collect them at project months 30 (Green Square) and 45 (L'avenir), 18 and 9 months before handover. If collected at handover the peak shortages are EGP 269 and 244 million, not EGP 102.5 and 102.0 million.

Price growth. The plans need list prices to rise 33% and 48% (Green Square retail, offices) and 44% and 50% (L'avenir); launch office prices exceed current Mostakbal City asking prices; recent growth evidence is mixed.

Sellable office area exceeds office built-up area in both projects; not yet reconciled.

Cost basis. Construction cost is a stage schedule multiplied by a factor of 8 that is not yet explained; no inflation; no separate pre-construction cost.

No sales are contracted yet and the permit, title and consent documents in sections 2 and 3 are provided after the investor signs the non-disclosure agreement.

Payout coverage. Net cash flow covers Option B instalments by 1.5x or more in only 4 of 12 quarters in Green Square and 9 of 12 in L'avenir. Pooled cash covers at least 2.5x in the base case.

Downside funding need. With sales delayed 12 months and prices 10% lower the funding needs are EGP 441 and 849 million, EGP 1,089 million together, and the lowest combined pooled cash after Option B payouts is EGP -1,144 million. The investor relies on Jalour's capacity to fund it; there is no parent guarantee and no restricted account.

Both projects are short at the same time in stress cases. The combined base-case low is EGP 168.0 million in month 15; the funding undertaking draws on Jalour's cash reserves and on other projects' cash outside these two, which are not shown.

Option A uses the first sales tranches. The investor receives 21% (Green Square) and 17% (L'avenir) of the launch-priced inventory, which raises the peak shortage before the ticket to EGP 106.9 and 123.8 million and gives the investor units that compete with Jalour's later sales.

Commission timing. The models pay commission 12 months after each sale quarter; if paid at sale, early funding needs are higher.

Sponsor information (track record, audited accounts) is provided only after the investor signs the non-disclosure agreement, and the form of the investor's instrument is still open.

Market data are reported from third-party summaries and asking prices; they are not audited.

# 11. Questions an investor is likely to ask

Is the price growth realistic? The plans need +48% and +50% on offices. Evidence is mixed (section 5). Option B removes the exposure; the Option A downside shows 19.5% IRR on the combined EGP 125 million.

What if delivery payments are not received early? Peak funding rises to EGP 269 and 244 million (Investment Memorandum, section 11). Jalour funds the gap.

Who pays if a project has a gap? Jalour has said it will cover project funding gaps from its cash reserves and from cash generated by other projects it is constructing. The form and cap are to be documented; see red flag 7.

Can I choose a different option in each project? No. The choice, Option A or Option B, applies to both projects.

Why is coverage below 1.5x in some quarters? Instalments fall in the construction peak. The disclosure is in Investment Memorandum section 13.3.

Can I sell the units early? Only the contract, with Jalour consent and landlord acknowledgement, and likely at a discount (Investment Memorandum section 16).

What does the non-disclosure agreement cover? Everything in this pack and the data room, including the financial information of both projects. The template is included in this pack.

# 12. Data-room index

Table 14: Data-room index

| No. | Folder | Contents | Status |
| --- | --- | --- | --- |
| 1 | Corporate | Constitutional documents, registrations, board approvals, structure chart | [After NDA] |
| 2 | Landlord | Agreements with Al Ahly Sabbour, payment schedules, down payment proof, consents | [After NDA] |
| 3 | Land and permits | Title, plans approvals, building permits, licences | [After NDA] |
| 4 | Design and cost | Drawings, area schedules, bills of quantities, contractor quotes, programmes | [After NDA] |
| 5 | Sales | Price lists, payment plans, standard sale contract, valuation, comparables | [After NDA] |
| 6 | Financial model | Financial Annex (provided with this pack) | Provided |
| 7 | Sponsor | Track record, team, audited accounts of Jalour and Al Jalal Holding | [After NDA] |
| 8 | Legal | Draft investment agreements, security documents, opinions | [After NDA] |
| 9 | Market | Reports and sources cited in Investment Memorandum Appendix D | Provided (citations) |

# 13. Open items

Table 15: Open items

| No. | Item | Owner |
| --- | --- | --- |
| 1 | Landlord written consents: allocation, assignment, earmark (each project) | Jalour |
| 2 | Legal form of the investor's instrument, project company names and jurisdiction | Jalour and counsel |
| 3 | Confirm Jalour will not guarantee the return; documentation of the funding undertaking (form, amount) | Jalour |
| 4 | Evidence that delivery payments are contractual before handover | Jalour |
| 5 | Area schedules reconciling sellable and built-up office area | Jalour |
| 6 | Cost basis: contractor quotes, bills of quantities, factor of 8, pre-construction budgets | Jalour |
| 7 | Permits, licences, title status | Jalour |
| 8 | Track record, team, audited financial statements | Jalour |
| 9 | Regulatory position of the placement; separate project account question | Counsel |
| 10 | Secondary transfer rules and fees for unit contracts | Counsel |
| 11 | Execution of the non-disclosure agreement (template provided); governing law and forum | Jalour, investor and counsel |